RISK MANAGEMENT

* Not enough quantity of PET Plastic material:
  + We were able to find a replacement material who would cost us pretty much the same amount of money.
  + This material is called PLA Plastic and is not affecting the performance of the Iron Man Armor
  + Time to get this new material is the same as the one we were working with, we are not losing time.
* Employee John Doe is missing some skills :
  + We have recruited someone with the necessary skills to train him.
  + The person training our employee is asking $2000 for three days. It is actually a good deal when looking at what our employee will learn.
* The electronic part needed for the helmet doesn’t work as intended :
  + Creating a second helmet and keep it for emergency purposes.